Inhaltsverzeichnis

1	Timension – Objectives and Epics	2

2	Project Overview	2

3	List of Objectives	2

4	Objectives in Detail	3

4.1	Objective: Technical Foundation and Infrastructure (45 PD)	3

4.2	Objective: User Management and Role System (42 PD)	3

4.3	Objective: Master Data and Customer Management (38 PD)	3

4.4	Objective: Project Management (47 PD)	4

4.5	Objective: Time Tracking (47 PD)	4

4.6	Objective: Budget Management and Notifications (40 PD)	4

4.7	Objective: Reporting, Dashboards and Billing (41 PD)	5

4.8	Dependencies	5

5	Objective Ticket Examples	6

5.1	Objective 4: Project Management Module	6

5.1.1	Requirements	6

5.1.2	Technical solution (modeling, coding)	6

5.1.3	Estimation	6

5.2	Objective 5: Time Tracking Module	6

5.2.1	Requirements	6

5.2.2	Technical solution (modeling, coding)	7

5.2.3	Estimation	7

# Timension – Objectives and Epics

Total Budget: 300 PD (Person Days)

# Project Overview

- Time tracking application for software development companies

- 5 user roles: Employee, Project Manager, Administrator, Controller, Customer

- 3-tier project hierarchy: Project → Work Package → Task

- Hourly rate matrix per project (activity type × qualification level)

- Automatic month-end lock with correction request workflow

- Budget management (hours + costs) on all hierarchy levels with 80% warning threshold

- Customer portal with restricted view on project times and invoices

- In-app and email notifications for budget warnings

- Dashboards for employees, project managers, and controllers

- Export capabilities: PDF invoices, CSV/Excel reports

# List of Objectives

| Objective | Title | Effort | Epics |
| --- | --- | --- | --- |
| 1 | Technical Foundation and Infrastructure | 45 PD | 6 |
| 2 | User Management and Role System | 42 PD | 6 |
| 3 | Master Data and Customer Management | 38 PD | 6 |
| 4 | Project Management | 47 PD | 7 |
| 5 | Time Tracking | 47 PD | 7 |
| 6 | Budget Management and Notifications | 40 PD | 5 |
| 7 | Reporting, Dashboards and Billing | 41 PD | 6 |
| Total |  | 300 PD | 43 Epics |

# Objectives in Detail

## Objective: Technical Foundation and Infrastructure (45 PD)

| No. | Title | Effort |
| --- | --- | --- |
| 1.1 | Epic: Project Setup, Build System and CI/CD Pipeline | 6 PD |
| 1.2 | Epic: Database Design and Migration Framework | 8 PD |
| 1.3 | Epic: Backend REST API Core Structure | 8 PD |
| 1.4 | Epic: Frontend Framework and Base UI Components | 8 PD |
| 1.5 | Epic: Authentication and Session Management | 8 PD |
| 1.6 | Epic: Security Implementation (HTTPS, Validation, CORS) | 7 PD |

## Objective: User Management and Role System (42 PD)

| No. | Title | Effort |
| --- | --- | --- |
| 2.1 | Epic: User CRUD (Backend and Frontend) | 8 PD |
| 2.2 | Epic: Role System and Authorization Logic | 8 PD |
| 2.3 | Epic: Password Management and Policies | 5 PD |
| 2.4 | Epic: User Profiles and Personal Settings | 6 PD |
| 2.5 | Epic: Admin Interface for User Management | 7 PD |
| 2.6 | Epic: Audit Trail for User Actions | 8 PD |

## Objective: Master Data and Customer Management (38 PD)

| No. | Title | Effort |
| --- | --- | --- |
| 3.1 | Epic: Activity Types Management | 6 PD |
| 3.2 | Epic: Qualification Levels Management | 6 PD |
| 3.3 | Epic: Customer Master Data Management | 7 PD |
| 3.4 | Epic: Customer Users and Portal Access | 7 PD |
| 3.5 | Epic: System Settings and Configuration | 6 PD |
| 3.6 | Epic: Master Data Import and Export | 6 PD |

## Objective: Project Management (47 PD)

| No. | Title | Effort |
| --- | --- | --- |
| 4.1 | Epic: Project CRUD and Base Configuration | 8 PD |
| 4.2 | Epic: Work Package Management | 6 PD |
| 4.3 | Epic: Task Management | 6 PD |
| 4.4 | Epic: Employee Project Assignment | 7 PD |
| 4.5 | Epic: Hourly Rate Matrix per Project | 8 PD |
| 4.6 | Epic: Project Overview with Filter and Search | 6 PD |
| 4.7 | Epic: Project Status Management | 6 PD |

## Objective: Time Tracking (47 PD)

| No. | Title | Effort |
| --- | --- | --- |
| 5.1 | Epic: Time Entry Form with Validation | 8 PD |
| 5.2 | Epic: Daily and Weekly Overview | 7 PD |
| 5.3 | Epic: Booking Rules Engine | 6 PD |
| 5.4 | Epic: Automatic Month-End Lock | 6 PD |
| 5.5 | Epic: Correction Request Workflow | 8 PD |
| 5.6 | Epic: Booking History and Audit Trail | 6 PD |
| 5.7 | Epic: Personal Time Overview and Statistics | 6 PD |

## Objective: Budget Management and Notifications (40 PD)

| No. | Title | Effort |
| --- | --- | --- |
| 6.1 | Epic: Budget Definition (Project, Work Package, Task Level) | 8 PD |
| 6.2 | Epic: Budget Monitoring and Real-Time Calculation | 8 PD |
| 6.3 | Epic: In-App Notification System | 8 PD |
| 6.4 | Epic: Email Notification Service | 8 PD |
| 6.5 | Epic: Budget Overview and Warning Indicators | 8 PD |

## Objective: Reporting, Dashboards and Billing (41 PD)

| No. | Title | Effort |
| --- | --- | --- |
| 7.1 | Epic: Employee Dashboard | 6 PD |
| 7.2 | Epic: Project Manager Dashboard | 7 PD |
| 7.3 | Epic: Controller Dashboard | 7 PD |
| 7.4 | Epic: Project Time Reports and Analytics | 7 PD |
| 7.5 | Epic: Invoice Generation and Management | 8 PD |
| 7.6 | Epic: Data Export (PDF, CSV, Excel) | 6 PD |

## Dependencies

Recommended Sequence:

- Objective 1 → 2. Objective 2 → 3. Objective 3 → 4. Objective 4 → 5. Objectives 5+6 (parallel) → 6. Objective 7

# Objective Ticket Examples

## Objective 4: Project Management Module

### Requirements

- Project Structure: Manage Projects with a 3-tier hierarchy (Project → Work Packages → Tasks) and unique auto-generated numbers.

- Access Control: Assign employees to projects with specific validity periods; restrict visibility to assigned users.

- Financial Configuration: Define hourly rate matrices (Activity × Qualification) per project; allow copying from templates.

- Lifecycle: Enforce project status transitions (Active/Paused/Completed/Archived) and prevent deletion of elements containing booking data.

### Technical solution (modeling, coding)

- A12 Modeling: Define entity hierarchy (Project, WorkPackage, Task) and relations (Assignment, Rate). Configure list views, nested tree UIs, and forms.

- Backend Coding: Implement validation for assignment overlaps and unique numbering. Code "pre-delete" checks for data integrity. Develop logic for deep-copying rate matrices and validating status transitions.

### Estimation

- 47 PD

## Objective 5: Time Tracking Module

### Requirements

- Booking Interface: Enable time entry with cascading selection (Project → WP → Task) and validation (max 24h/day, mandatory fields).

- Rules Engine: Restrict bookings to active, assigned projects within unlocked periods.

- Closing & Corrections: Automate month-end locking. Implement a workflow for requesting/approving corrections in locked months.

- History & Stats: Maintain a full audit trail of changes. Provide personal dashboards with daily/weekly booking summaries.

### Technical solution (modeling, coding)

- A12 Modeling: Define TimeEntry, Lock, and CorrectionRequest entities. Configure Calendar widgets, Dashboard charts, and Correction forms.

- Backend Coding: Develop a central validation engine (checking locks, assignments, limits). Implement the scheduled locking job and correction approval logic (temporary unlock). Add interceptors for audit logging and aggregation queries for statistics.

### Estimation

- 47 PD